Ludicrous Landslide Punishers – Project 2

Michael Matcke, Omar Dahmash, Robert Lundberg, Tony Park

App Name:

- Ms. New Foodie

Project Idea:

- Similar to Yelp but better, this app will allow users to search food in their local area via the Yelp API but also see their top 3 recommendations for their region

What is the Minimum Viable Product (MVP):

- Search Bar for Food-type

- Zip Code

- *Yelp-API

- Database: Food businesses, type of foods

- This idea allows for Multi-Food Databases, Tags, Sub-Categories, extending databases

Tasks for Today:

- [x] Pick Project Idea: Food Ordering App

  - MVP:

    - Search

    - Business Details

    - Authentication: ? (bcrypt)

      - User Log-In:

        - Top 10 Businesses?

        - User can log in (hip hip hooray)

    - Models: User, Businesses, Key-Menu Items (top 3), Business-Review

    - The app helps user find the top three restaurants that provide that thing (best three tacos in the area)

    - Views: Handlebars.js (we’ll plan for it)

    - Controllers: Full CRUD

    - Postman:

      - JSON (BUSINESS-REVIEW)

{

“NAME”: “STRING”,

“STAR RATING”: INTEGER,

“REVIEW”: “STRING”

}

  - Nice To Have’s

    - Reviews

    - Autocomplete (Suggestions for Businesses)

- [x] Create and add contributors to Github (MIKE)

- [x] Create Branches (MIKE)

- [x] User Story (ROBERT)

  - User Story:
-As a User, I would like an easy way to find the best foods in my local area.
-I want to use an app that allows me to find the top 3 highest rated local restaurants for any food I want.
-I am a person who wants to use an app to find only the top food recommendations instead of every recommendation.

- [x] Create wireframe

- [x] Submit project proposal for approval

- Calendar:

  - March 20, 2021: First Day, Project Development

  - March 23, 2021: Project Time

  - March 25, 2021: Project Time

  - March 27, 2021: Project Time

  - March 30, 2021: Project Time

  - April 1, 2021: Project Presentations

Notes:

- April Fools Joke?

Major Milestones:

March 29-30

[ ] Heroku Deployment

[ ] Project Run-Throughs

March 27:

[ ] MVP Feasible

[ ] User Testing / seeding

March 23

[] UI for Website: Tony and Robert

[] Front End of Website: Tony and Robert + Handlebars Setup

[] Github Verification: Mike

[] Backend Team: Databases + Research Yelp API

** CONFIRM THAT YELP API WORKS

March 26-29: BACK-END CRUNCH

March 29: Finalization

[ ] Presentation Slides

[ ] Timing of Presentation

[ ] April Fools

March 23

[ ] Front End 90-95% Complete

[ ] Goal to integrate front end and back-end

[ ] Robert and Tony jump to back end

[ ] Databases Made

March 25:

March 20, 2021: First Day Project Dev Proposal

April 1: Project Presentation